## Slide 1: Sprint 2 delivery
Owen de Bree

## Slide 2: Planned outcomes
Create architecture diagrams
Substantiate technology choices
Authentication
Create 1 or 2 microservices
Functioning service bus / message broker
CI/CD pipeline running
Specflow
Rewrite all user stories to Ghurkin
Update the reading guide
Sonarcloud static code analysis

## Slide 3: Achieved outcomes
Create architecture diagrams
Substantiate technology choices
Create 1 or 2 microservices
Functioning service bus / message broker
CI/CD pipeline running
Rewrite all user stories to Ghurkin
Update the reading guide
Sonarcloud static code analysis

## Slide 4: What comes next?
Outstanding tasks/stories to next sprint
Start writing tests to confirm user stories
Finish authentication & authorization
Implement automated Specflow testing