## Slide 1: Sprint 2 delivery
Owen de Bree

## Slide 2: Planned outcomes
CIA-based risk analysis.
Login & RBAC based on risk analysis.
Finish up outstanding user stories.
Automated testing framework implementation.
Expand portfolio with evidence.

## Slide 3: Achieved outcomes
CIA-based risk analysis.
RBAC based on risk analysis.
Finished up outstanding user stories.
Automated testing framework implementation > on hold
Expand portfolio with evidence > this week
Implement deployment
Add security requirements to AKS

## Slide 4: What comes next?
Find alternative for automation testing with SpecFlow or wait for PR
Start writing tests to confirm user stories
Implement auth in front-end
Fix key vault implementation
Continue with OSI Layer 7 security